OSOURCE GLOBAL PRIVATE LIMITED

Onex Spend Management

BRD

Business Requirements Document

Onex Spend Management

v1.6  ·  30-Apr-2026

| Document Details |  |
| --- | --- |
| Document Title | Business Requirements Document — Onex Spend Management |
| Version | v1.6 |
| Date | 30-Apr-2026 |
| Prepared By | Implementation Team · Business Analyst |
| Reviewed By | Project Manager |
| Approved By | Head of Product |
| Classification | INTERNAL — CONFIDENTIAL |

INTERNAL — CONFIDENTIAL

Template Version: 1.0

Document Code: BRD

Fields: Field, Value

Field=Document Title | Value=Spend Management System Implementation

Field=Project Name | Value=Onex Spend Management

Field=Version | Value=v1.0

Field=Date | Value=19-Apr-2026

Field=Prepared By | Value=John Doe, Business Analyst

Field=Reviewed By | Value=Jane Smith, Project Manager

Field=Approved By | Value=Alice Johnson, Head of Product

Field=Classification | Value=INTERNAL — CONFIDENTIAL

## 1. Executive Summary

The implementation of the Onex Spend Management System aims to streamline and enhance the spend management processes within Osource Global Private Limited. The system will integrate various functionalities such as attendance submission, regularisation, and biometric integration to ensure accurate tracking and control over company expenses. This initiative is expected to improve operational efficiency, reduce errors, and provide better visibility into spending habits, ultimately contributing to cost savings and compliance with financial regulations.

## 2. Business Objectives

### 2.1 Problem Statement

The current spend management process is manual, error-prone, and time-consuming, leading to inefficiencies and potential financial mismanagement.

### 2.2 Objectives

Fields: #, Objective, Success Metric, Target Date

#=BO-001 | Objective=Deploy the Onex Spend Management System by end of Q3 2026 | Success Metric=System deployment completed within 4 months with zero downtime | Target Date=30-Sep-2026

#=BO-002 | Objective=Integrate biometric systems for accurate attendance tracking by mid-November 2026 | Success Metric=Successful integration and testing of all biometric devices with the spend management system within 1 month post-deployment, ensuring seamless operation | Target Date=15-Oct-2026

## 3. Scope

### 3.1 In Scope

Implementation of the Onex Spend Management System

Integration of biometric systems for attendance submission

Process of regularisation for leave and overtime approvals

### 3.2 Out of Scope

Upgrade of existing accounting software

Expansion to third-party vendor management

### 3.3 Assumptions

All necessary hardware components are available for biometric integration

Adequate training materials will be provided for users

### 3.4 Constraints

Budget: ₹10,00,000

Timeline: Deployment must be completed within one year from project initiation

Technology: Must support all existing devices and systems within the organization

## 4. Stakeholders

Fields: Name, Role, Department, Responsibility, Contact

Name=John Doe | Role=Business Analyst | Department=IT | Responsibility=System design and implementation | Contact=john.doe@osource.com

Name=Jane Smith | Role=Project Manager | Department=Finance | Responsibility=Project oversight and coordination | Contact=jane.smith@osource.com

Name=Alice Johnson | Role=Head of Product | Department=Product Management | Responsibility=Approval and final sign-off | Contact=alice.johnson@osource.com

## 5. Current State (As-Is)

The current spend management process is manual, involving paper-based forms for attendance submission and regularisation. This method leads to inaccuracies, delays, and increased administrative workload. There is a need for a more efficient and accurate system to manage these processes.

## 6. Future State (To-Be)

The future state will include an automated spend management system integrated with biometric devices for attendance tracking. Regularisation processes will be streamlined through the system, allowing for faster approvals and reduced errors. This will result in improved efficiency and better compliance with financial regulations.

## 7. Business Requirements

Fields: Req ID, Requirement Description, Priority, Source, Acceptance Criteria

Req ID=BR-001 | Requirement Description=Deploy the Onex Spend Management System | Priority=High | Source=Business Analyst | Acceptance Criteria=System is live and operational within 6 months

Req ID=BR-002 | Requirement Description=Integrate biometric systems for attendance submission | Priority=High | Source=Project Manager | Acceptance Criteria=Biometric devices are successfully integrated and tested with the system

Priority Legend: High = Must Have | Medium = Should Have | Low = Nice to Have

## 8. Functional Overview

The Onex Spend Management System will provide a centralized platform for managing attendance submission, regularisation, and biometric integration. Users will be able to submit attendance through biometric devices, request leave or overtime, and have these requests automatically processed through the system.

## 9. Non-Functional Requirements

Fields: Category, Requirement

Category=Performance | Requirement=System should handle up to 100 users simultaneously without performance degradation

Category=Security | Requirement=Data must be encrypted both in transit and at rest

Category=Compliance | Requirement=System must comply with GDPR regulations for data protection

Category=Availability | Requirement=System must have a minimum uptime of 99% per month

Category=Scalability | Requirement=System should be scalable to accommodate up to 500 users within the next two years

## 10. Dependencies

Availability of biometric devices and integration support from hardware vendors

Coordination with IT department for system deployment and infrastructure setup

## 11. Risks & Mitigation

Fields: Risk ID, Risk Description, Likelihood, Impact, Mitigation Strategy

Risk ID=R-001 | Risk Description=Integration issues with biometric devices | Likelihood=High | Impact=High | Mitigation Strategy=Conduct thorough testing and seek vendor support during integration

## 12. Timeline & Milestones

Fields: Milestone, Description, Target Date, Owner

Milestone=M-001 | Description=System deployment complete | Target Date=30-Sep-2026 | Owner=John Doe

Milestone=M-002 | Description=Biomeric integration testing completed | Target Date=15-Oct-2026 | Owner=Jane Smith

## 13. Approval Sign-Off

Fields: Name, Role, Signature, Date

Name=Alice Johnson | Role=Head of Product | Signature= (Signature) | Date=19-Apr-2026

## Revision History

Fields: Version, Date, Author, Summary of Changes

Version=v1.0 | Date=19-Apr-2026 | Author=John Doe | Summary of Changes=Initial draft